## Slide 1
IT Security (ITS)
Line of Business (LoB)
Kick-Off Meeting
(Slides will be posted on www.egov.gov)
March 23, 2005

## Slide 2: ITS LoB Kick-Off Meeting Outcomes
Common understanding of…
  Scope and expected outcomes for ITS LoB
  initiative
  Key milestones, approach, and action plan
  Roles and responsibilities
  Deliverables and immediate next steps
Notes: <number>
<footer>
<header>
<date/time>

## Slide 3: ITS LoB Kick-Off Meeting Agenda
10:00 Opening Remarks and Welcome - Clay Johnson (OMB),
Karen Evans (OMB), Tom DiNanno (DHS)
10:10 Context for Lines of Business Opportunities – Tim Young (OMB)
10:20 Vision, Goals, and Objectives – Glenn Schlarman (OMB)
10:30 LoB Focus – Mike Smith (DHS), Margie Gilbert (NSA)
10:50 Expected LoB Deliverables – John Sindelar (GSA)
11:00 Request for Information – John Sindelar
11:10 Common Solution(s), Concept of Operations - Margie Gilbert
11:20 Target Architecture – David Prompovitch (OMB)
11:30 Business Case(s) – Glenn Schlarman
11:40 LoB Management – John Sindelar
11:50 Next Steps and Wrap Up – John Sindelar

## Slide 4: Lines of Business Opportunities
LoBs initiated in FY2004:
  Financial Management (FM)
  Human Resources Management (HR)
  Grants Management (GM)
  Federal Health Architecture (FHA)
  Case Management (CM)
These LoBs have progressed:
  Common processes have been defined
  Centers of Excellence/Shared Services Centers are being established
  Due diligence validation in FM,HR
LoB Task Forces are focused on a business-driven, common solution developed through architectural processes
Common Solution: A business process and/or technology based shared service made available to government agencies.
Business Driven (vs. Technology Driven): Solutions address distinct business improvements that directly impact LoB performance goals.
Developed Through Architectural Processes: Solutions are developed through a set of common and repeatable processes and tools.
Notes: Address Case Management and Federal Health Architecture

## Slide 5: ITS LoB Vision, Goals, and Objectives
Vision:
The Federal Government’s information systems security program enables agencies’ mission objectives through a comprehensive and consistently implemented set of risk-based, cost-effective controls and measures that adequately protects information contained in Federal Government information systems.
Goals:
Identify problems and propose solutions to strengthen the ability of all agencies to identify and manage information security risks
Improved, consistent, and measurable information security processes and controls across government
Achieve savings or cost-avoidance through reduced duplication and economies of scale
DRAFT

## Slide 6: ITS LoB Vision, Goals, and Objectives
DRAFT
Objective
Identify problems and propose solutions to strengthen the ability of all agencies to (1) conduct: training, specialized training and knowledge sharing; threat awareness and incident response capability; program management; security lifecycle; selection, evaluation, and implementation of security products; and (2) defend against threats, correct vulnerabilities, and manage resulting risks (including those specific to a single agency or shared among other agencies).

## Slide 7: Current ITS LoB Focus
DRAFT
  Five Candidate Activities Have Been Identified:
  Training, Specialized Training and Knowledge Sharing
  Threat Awareness and Incident Response Capability
  Program Management
  Security Lifecycle
  Selection, Evaluation, and Implementation of Security Products

## Slide 8: ITS Line of Business High-Level Plan of Action
Mar. ‘05
April ‘05
May 05
June ‘05
July 05
August 05
Sept. 05
RFI and BDR to industry & agencies
Kick-off LoB
Draft Common Solution(s), CONOPS,
Enterprise Architecture
Joint Draft Business
Case(s),
Distribution to Agencies for Comment
Agencies Adjust Their Business
Cases
Joint Business Case(s) to OMB
Oct- Dec 05
OMB Budget Review and Resource
Decisions
Process to Improve Security Management Processes and Controls
Joint Business Case(s) Finalized
Notes: <number>
<footer>
<header>
<date/time>

## Slide 9: Expected ITS LoB Deliverables
Milestone | Key Deliverables
3/28/05 | Final Vision, Goals, and Objectives
4/2/05 | Budget Data Request (BDR) to Agencies
4/4/05 | Request for Information (RFI) to Industry, Agencies, Non-Profit
4/7/05 | Final FY05 Spend Plan
4/18/05 | Government and Industry Day
5/11/05 | RFI and BDR Responses analyzed and summarized
5/24/05 | Draft Common Solution(s), CONOPS, and Target Architecture
6/3/05 | Final Common Solution(s), CONOPS, and Target Architecture
6/10/05 | Draft Joint Business Case(s) to Agencies
9/1/05 | Final Joint Business Case(s) to OMB
ITS LoB Task Force will identify a common solution, Concept of Operations (CONOPS), target architecture, and business case by September 2005

## Slide 10: Request for Information (RFI)
Request for Information (RFI) | 
Description | Business performance requirements for ITS LoB will be submitted to industry, government, and non-profit for feedback RFI will include overarching, strategic questions fundamental to all LoB initiatives as well as ITS LoB-specific questions
Approach | Task Force Management will provide RFI purpose, guidelines, and process Task Force will develop RFI and review/analyze responses Dependent on vision, goals, and objectives
Delivery Dates | 4/4/05 - Submit to industry, government, and non-profit 5/5/05 - Receive responses from industry, government, and non-profit organizations

## Slide 11: Common Solution(s) and Concept of Operations (CONOPS)
Common Solution(s) and Concept of Operations (CONOPS) | 
Description | Common Solution(s): significantly improves security management processes, controls and performance, eliminates unneeded redundancy, and reduces cost. CONOPS: reflects the planned operational implementation of the common solution(s), aligning with the Federal Enterprise Architecture.
Approach | Evaluate responses from BDR, RFI, other pertinent studies and evaluations, determine best practices, and the feasibility of application to the Federal IT environment Develop Common Solution(s) and CONOPS to achieve vision, goals, and objectives
Delivery Dates | 5/24/05 - Drafted Common Solution(s) and CONOPS 6/3/05 - Finalized Common Solution(s) and CONOPS

## Slide 12: Security LOB within the Context of the FEA
Economic Development
Education
Community and Social Services
Health
Human Resources
Financial Management
Natural Resources
Homeland Security
HHS
Energy
DHS
Interior
Justice
EPA
SBA
Defense
Treasury
Reusable Service Components
Services to Citizens
Agencies
Management of
Government Resources
Mapping / Geospatial / Elevation / GPS
Security & Privacy Management
Records Management
Economic Development
Education
Community and Social Services
Health
Human Resources
Financial Management
Natural Resources
Homeland Security
HHS
Energy
DHS
Interior
Justice
EPA
SBA
Defense
Treasury
Reusable Service Components
Services to Citizens
Agencies
Management of
Government Resources
The FEA Defines LoBs and Services

## Slide 13: Deliverables for the FEA Reference Models
Build-out of the segment by development of four products:
  Business Profile: Articulates the purpose and defining functional requirements for IT Security.
  Architectural Profile: Defines target service components within the context of the Federal Enterprise Architecture (FEA).
  Implementation Strategy: Identifies the context of the implementation / sequencing plan.
A team of agency architects is being formed to work collaboratively with IT security subject matter experts to fully define and develop the Service Component Architecture.

## Slide 14: Business Case(s)
Business Case(s) | 
Description | An FY07 Exhibit 300
Approach | Written by Task Force Cost and benefits of common solution(s), alternatives, and development of target architecture Includes pertinent references to the Federal Enterprise Architecture as noted in A-11 Planning and analysis must provide the information required for on-going project management and evaluation
Delivery Dates | 6/10/05 - Draft Business Case(s) distributed to agencies 6/28/05 - Revised draft with comments from agencies 7/5/05 - Report summarizing agencies’ comments 7/15/05 - Agencies align their Business Cases 9/1/05 - Finalized Joint Business Case(s)

## Slide 15: LoB Logistics
ITS LoB Task Force needs to complete the necessary next steps to ensure resources and logistics are in place for an effective and efficient working environment.
Staffing
  LoB Working Groups’ leads need to be identified and engaged immediately
  Agencies will dedicate appropriate staff at 75%
Collaborative working environment
  Core.Gov
  Task Force will receive training tailored to ITS LOB
Nondisclosure Agreement and Conflict of Interest
  Signed at or after Kick-Off
  Retained by Working Group leaders
Notes: Possible working groups:
  BDR
  RFI
  EA
  Business Case(s)

## Slide 16: LoB Management
Weekly status meetings:
Managing Partners on Tuesdays 3:00 – 4:00
Monthly status meetings:
Project Sponsors and Managing Partners on the 1st week of every month
Weekly checkpoint conference calls:
LOB Working Group Conference calls – Time TBD
As-needed communications:
Task Force will consult and communicate with interagency entities (e.g., CIO Council, CISO Forum, Chief Architects Forum, etc.)
The success and sustainment of the ITS LoB initiative will rely in large part on the establishment of an effective operational structure.
Notes: This slide needs finalizing - confirmed specific times, days

## Slide 17: Next Steps/Wrap Up
LoB managing partners need to engage the participating agencies immediately to develop the spend plan, define ITS LoB vision, and develop ITS LoB RFI
Questions ??
Next steps for the Task Force:
  Finalize Task Force membership 3/28/05
  Task Force Governance Structure 3/28/05
  Finalize Vision, Goals, Objectives 3/28/05
  Finalize Talking Points 3/28/05
  Finalize BDR and RFI 3/28/05
  Develop and Finalize Spend Plan 4/07/05

## Slide 18: Managing Partners
General Services Administration (Detailed to OMB) – Project Executive
John Sindelar
202-501-8880
john.sindelar@gsa.gov
Department of Homeland Security
Mike Smith
703-235-5199
Mike.C.Smith@dhs.gov
National Security Agency
Margie Gilbert
703-501-1480
mgilbert777@comcast.net
Office of Management and Budget
Jasmeet Seehra
202-395-3123
Jasmeet_K._Seehra@omb.eop.gov